Finance LLM Fine-Tune — Kickoff Brief

Data decisions, verified links, corrections to Playbook v3a / Sources v3b, and who starts what.

Samni Labs · internal · July 8, 2026 · read alongside Finance_LLM_Team_Playbookv3a

# 1. Decisions — read this first

Every factual claim in the playbook and the sources doc was checked against primary sources (the actual Hugging Face pages, Unsloth docs, pricing pages, and papers) on July 8, 2026. 30 claims checked: 25 confirmed exactly, 5 partly true, 0 refuted. The plan is sound. The decisions below are final unless Manish says otherwise:

- Base model: Ministral 3 14B Instruct (mistralai/Ministral-3-14B-Instruct-2512), trained via QLoRA from the Unsloth 4-bit variant. Rehearse on the 8B first, in free Colab.

- Primary training data: our own synthetic QA corpus, generated from 2026 SEC filings. No off-the-shelf dataset can do this job — the whole demo depends on facts published after the model's training cutoff. This corpus is the project.

- Mix-in dataset: tat-llm-instructions (CC-BY-4.0, built from human-annotated FinQA/TAT-QA/TAT-DQA). Fino1 is dropped from training — its reasoning paths are GPT-4o-generated, which contradicts our own Rule 2 (no frontier-API output anywhere in the training path) and would weaken the privacy pitch under client due diligence.

- EDGAR-CORPUS is dropped. Its coverage is 1993–2020 only — it contains zero 2026 filings. We pull filings directly from SEC EDGAR full-text search instead (2026 10-Ks confirmed present).

- Paraphrase generation is a plain vLLM/Ollama prompt loop, not synthetic-data-kit. Meta's synthetic-data-kit has no paraphrase mode (only qa / cot / summary / multimodal-qa) and has had no commits since October 2025. It can draft first-pass QA pairs from filing chunks; the 15–30 rewordings per fact are our own scripted loop against a local model.

- Eval-only, never trained: FinQA test split, finqa-verified (91 rows), and our locked 100-question exam.

- Banned from training: Sujet-Finance-Instruct-177k, Finance-Instruct-500k, financial_phrasebank, FinanceBench. Contamination confirmed from the datasets' own cards — see section 3.

# 2. Training data — what we use

| Dataset | Role | License | Link |
| --- | --- | --- | --- |
| Own synthetic SEC QA corpus | Primary. 50–150 atomic facts from one company's 2026 filings × 15–30 paraphrases each ≈ 2,000–3,000 QA pairs, JSONL chat format (playbook §7.2). Hold out 2–3 paraphrases per fact as the dev set. | SEC text: public information, free commercial reuse | EDGAR full-text search — 2026 10-Ks, pre-filtered · sec.gov/edgar/search |
| tat-llm-instructions | Finance-analyst reasoning style mix-in (~36.7k rows; sample down, don't use all of it). Replaces Fino1. | CC-BY-4.0 (confirmed) | HF dataset page |
| General chat set — TO PICK | 10–20% of the mix, anti-catastrophic-forgetting insurance. The sources doc names none. Candidates: SmolTalk or the Tulu 3 SFT mixture. Verify the license field on the card before use — this is the one unchecked item. | verify first | SmolTalk · Tulu 3 SFT |
| FinQA test split | EVAL ONLY. Never enters training. | CC-BY-4.0 (confirmed) | HF dataset page |
| finqa-verified | EVAL ONLY. 91 human-verified examples (confirmed). | MIT (confirmed) | HF dataset page |

Why Fino1 is out: the dataset itself is fine (Fino1 on HF, CC-BY-4.0, 5,499 rows, all confirmed) — but its reasoning paths were generated with GPT-4o. Playbook Rule 2 promises the client no frontier-API output anywhere in the training path. Training on Fino1 makes that sentence false. tat-llm-instructions is built from human-annotated sources and keeps the claim clean. If Manish decides to keep Fino1 anyway, the provenance sheet and the pitch wording must be softened first.

# 3. Never train on these (verified, not theoretical)

| Dataset | Why it's banned | Link |
| --- | --- | --- |
| Sujet-Finance-Instruct-177k | Labeled Apache-2.0, but its own card lists financial_phrasebank (4,838 entries, CC-BY-NC-SA) plus FPB derivatives, ConvFinQA and finqabench benchmark data among its 18 sources. Non-commercial data + eval contamination. | card (see sources list) |
| Finance-Instruct-500k | Same pattern: Apache-2.0 label, but bundles financial_phrasebank directly AND via Sujet-177k, plus ConvFinQA and finqabench. (Precision note: it does NOT contain FinanceBench — cite phrasebank/ConvFinQA/finqabench when explaining the ban.) | card (see sources list) |
| financial_phrasebank | CC-BY-NC-SA-3.0 — non-commercial only; card says contact the authors for commercial licensing. | HF page |
| FinanceBench | CC-BY-NC-4.0 — non-commercial only. A sales demo is commercial use. | HF page |
| XBRL_analysis (FinLoRA) | License tag is missing on the page (confirmed). Do not touch for anything commercial until the FinLoRA authors state a license. | HF page |
| EDGAR-CORPUS | Not a license problem (Apache-2.0) — a coverage problem: 1993–2020 only, no 2026 filings. Irrelevant to this project; dropped. | HF page |

# 4. Corrections to Playbook v3a / Sources v3b

Five items came back partly true. None kills the plan; all change how we work:

- EDGAR-CORPUS ends at 2020. Sources doc lists it as "raw SEC filing text" — for this project it's useless. All 2026 filings come straight from EDGAR full-text search (verified live: RTX's 10-K filed 2026-02-06, Belden 2026-02-17, and 10,000+ more 2026 hits).

- Fino1 contradicts Rule 2. GPT-4o-generated reasoning paths. Swapped for tat-llm-instructions (section 2).

- synthetic-data-kit has no paraphrase mode. Generation types are qa, cot, summary, multimodal-qa; last commit Oct 28, 2025, zero releases. Usable for first-pass QA drafting only. The paraphrase loop is our own script against vLLM/Ollama — budget real Data Lead time for it; it's the most quality-sensitive step in the pipeline.

- "15–30 rewordings" is our engineering choice, not a paper's number. Allen-Zhu 3.1 proves the mechanism (facts without paraphrase augmentation are memorized but not extractable) but never prescribes 15–30. Ovadia confirms accuracy climbs monotonically with paraphrase count. Keep the practice; don't cite the paper for the specific number in front of a technical audience.

- Granite fallback uses the Granite 4.0 notebook. There is no Granite-4.1-specific Unsloth notebook; Unsloth says to reuse the 4.0 notebook and change the model name to ibm-granite/granite-4.1-8b. Signed weights confirmed (model.sig in the repo).

Two caveats worth knowing: (a) the Arena Hard numbers in the model table (0.551 vs 0.427) are real but come from Mistral's own model card, vendor-reported, and the Qwen figure is its non-thinking mode — don't present them as an independent leaderboard. (b) Colab's free T4 is standard but not contractually guaranteed; if a session gives no GPU, wait and retry.

# 5. What verification confirmed (so nobody re-litigates it)

- Ministral 3 14B: exists, Apache 2.0, dense 13.5B + 0.4B vision encoder we won't use. Model page  ·  Unsloth 4-bit variant  ·  8B rehearsal model

- Unsloth's advice against QLoRA on Qwen3.5 is verbatim real ("higher than normal quantization differences") — the Qwen drop was correct. Unsloth Qwen3.5 docs

- VRAM floors per Unsloth: ~6 GB (8B QLoRA), ~8.5 GB (14B QLoRA) — the office RTX 4050 (6 GB) stays a dev machine, as the playbook says. Unsloth requirements

- Prices to the cent on July 8: RunPod RTX A6000 48 GB $0.49/hr (pricing); AWS g6e.xlarge $1.861/hr (g6e page). Budget $150–250 total holds. Stop pods when idle — a forgotten A6000 is ~$82/week.

- Research behind the recipe is solid: Ovadia EMNLP'24 (FT 0.219–0.511 vs RAG 0.876; paraphrases fix it) paper; Gekhman EMNLP'24 (new-knowledge fine-tuning raises hallucination → early stop) paper; Allen-Zhu 3.1 paper; RAFT pivot paper; FinLoRA cost benchmark ($14.66–16.54/run) paper

- SEC filing text is public information, free for commercial reuse without permission (cite the filing, don't use the SEC seal). SEC dissemination policy

- Anthropic and OpenAI terms both prohibit using outputs to train competing models (all four current documents checked) — Rule 2 stands: the paraphrase generator is a local open model, no exceptions.

# 6. Kickoff — who starts what this week

Roles per playbook §12. With two engineers: Engineer 1 takes Data + Training, Engineer 2 takes App; Manish is Project Lead. The one hard rule: whoever adversarially reviews the exam must not be the person who writes the training data.

### Data Lead — start now

- Create the Hugging Face account with the team email; make a Read token; accept terms on the 14B and 8B model pages.

- Pick one company with rich 2026 filings; pull the 10-K via EDGAR full-text search; clean it with Docling (MIT, actively maintained — verified).

- Build the fact sheet: 50–150 atomic facts, each logged with filing, page, and date. Atomic means one number/claim per row (playbook §6.1).

- Draft the 100-question exam: 60 trained-fact rewordings / 20 honesty controls / 20 general ability. Send to Manish for adversarial review, then it is locked — no edits after training starts.

### Training Lead — start now

- Open the Unsloth Ministral 3 guide and run the free Colab notebook (from unslothai/notebooks) end-to-end on a T4, untouched, before changing anything.

- Create the RunPod account, load $30. Whoever starts a pod owns stopping it.

- Once the exam is locked: run all 100 questions through stock Ministral 3 14B and save every answer verbatim, timestamped. This before-log is the most valuable artifact of week 1. Target: base model ≤20% on trained-fact questions.

- Environment: WSL2 or cloud Linux; pip install unsloth datasets docling. Training recipe is playbook §8.2 (r=32, alpha=64, all-linear targets, 2e-4 cosine, 2–3 epochs with early stop).

### App Lead — this week, light

- Ollama + Open WebUI installed locally; sanity-check with a 3B model on the laptop.

- Sketch the two-column side-by-side demo UI (base model left, ours right, same question to both).

### Project Lead (Manish)

- Week-0 gate: book a named demo audience before any paid GPU time. The playbook has a kill gate for the model at week 4; this is the kill gate for the market. No scheduled client viewing = no RunPod spend.

- Adversarial review of the exam (separately from whoever wrote the training data), then lock it.

- Start the one-page provenance sheet: every dataset, its license, its role. Client counsel will ask for it.

# 7. The week-4 kill gate (unchanged from playbook §9)

| Check | Pass bar | Failing means |
| --- | --- | --- |
| Held-out paraphrases of trained facts | ≥ 70% | Facts didn't stick → halve fact count, more paraphrases each, rerun |
| Honesty controls (untrained facts) | Refusals unchanged, within 5% | Model now bluffs → worse than useless in finance |
| General-ability slice | Within 2 points of base | Training dulled the model |

Fail the gate → take a pre-agreed exit (fewer facts + more paraphrases, or pivot to RAFT + retrieval). Nobody debugs hyperparameters into week 6.

Prices and license tags move. Re-check RunPod rates and every Hugging Face license field the week of the client demo. All links above verified live on July 8, 2026.